🔥 infernoflow

Product Roadmap & Development Plan — v2

Last updated: April 21, 2026 · Sprints 1–4 Complete

📊  Feature Status Tracker

| Feature | Status | Priority | Sprint |
| --- | --- | --- | --- |
| Vendor file pollution fix in --adopt | Done | P0 | S1 |
| infernoflow setup command | Done | P0 | S1 |
| infernoflow_git_drift MCP tool | Done | P1 | S1 |
| developer-profile.json + profile.mjs | Done | P1 | S1 |
| lib/learning/observe.mjs | Done | P1 | S2 |
| infernoflow context --watch mode | Done | P1 | S2 |
| infernoflow_implement MCP tool | Done | P1 | S2 |
| lib/learning/adapt.mjs | Done | P1 | S2 |
| infernoflow generate-skills command | Done | P1 | S3 |
| Angular UI scanner | Done | P2 | S3 |
| React UI scanner | Done | P2 | S3 |
| CSS / design token scanner | Done | P2 | S3 |
| UI contract section in contract.json | Done | P1 | S4 |
| infernoflow_scan_ui MCP tool | Done | P2 | S4 |
| infernoflow_review MCP tool | Done | P1 | S4 |
| VS Code extension (GUI wrapper) | Planned | P3 | Future |
| infernoflow watch background daemon | Planned | P2 | Future |
| Team profiles + shared contracts | Planned | P3 | Future |

🔌  MCP Tools — Full List (9 tools)

| Tool | What it does | Sprint |
| --- | --- | --- |
| infernoflow_run | Generate a contract update prompt from a task description | Original |
| infernoflow_apply | Apply a JSON response from the agent to contract files | Original |
| infernoflow_check | Validate contract, capabilities, scenarios, changelog | Original |
| infernoflow_status | Show contract health at a glance | Original |
| infernoflow_context | Generate AI-ready context file for a new session | Original |
| infernoflow_git_drift | Detect capabilities affected by recent git changes | S1 |
| infernoflow_implement | Generate a structured code implementation prompt | S2 |
| infernoflow_scan_ui | Scan components/styles for UI changes vs stored contract | S4 |
| infernoflow_review | Pre-merge drift check — reports capability risk before merging | S4 |

✅  Sprint Summaries

Sprint 1 — Foundation

Vendor fix: --adopt now skips .angular, .cache, vendor, test, e2e, minified files

infernoflow setup: one command — detects IDE, runs init, installs hooks + MCP

infernoflow_git_drift: maps changed files to capabilities, suggests contract review

developer-profile.json + profile.mjs: schema, read/write, seeded from --adopt

Sprint 2 — Intelligence

observe.mjs: records every command silently, tracks sessions, naming, verb patterns

context --watch: polls git diff every 30s, auto-updates CONTEXT.md when files change

infernoflow_implement MCP: generates structured coding prompts from contract + profile

adapt.mjs: injects developer profile block into every AI prompt for personalisation

Sprint 3 — Personalisation

generate-skills: generates 4 skill files (Cursor rules, quick-restore, naming guide, scaffold)

Angular scanner: detects @Component, routes, lazy modules, (click) handlers

React scanner: detects exported components, hooks, router paths, onClick patterns

CSS scanner: extracts all CSS custom properties, classifies as color/spacing/theme tokens

Sprint 4 — Polish

UI contract section: contract.json now includes ui: { components, designTokens, layout, sections }

infernoflow_scan_ui: diffs current UI vs stored contract, flags new/removed components + tokens

infernoflow_review: pre-merge drift check — 🟢 LOW / 🟡 MEDIUM / 🔴 HIGH risk score

🔭  What's Next (Future Ideas)

VS Code extension: GUI panel wrapping all MCP tools — no terminal needed

Background daemon: run infernoflow context --watch as a system service on project open

Team profiles: shared developer-profile.json per team, synced via git

GitHub Action: infernoflow_review runs automatically on every PR, posts comment

infernoflow cloud: store contracts in the cloud, share across machines/teammates

natural language queries: ask 'what changed this week?' and get a capability diff

🔥 infernoflow — liquid where you want flexibility, solid where you need safety